**Note: please make sure you fill all information related to your project below and convert everything to readme.md (GitHub)**

In our project, we include four main phases: planning, design and develop, closure

Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| Tasks | Description |
| 1. Planning(phase)   1.1Kick off meeting(task)  1.2Consultation with stakeholders | Planning – prepare meeting  Print flyer | Team members  meeting (workshop)  printer | 4 hours(rent a room)  1 printer | 40 x 40$= 160$  1 x250$=250$ |
| 1. Design and develop(phase)    1. Design logo    2. Design personas | Design a website | Laptop  Purchase images  UX/UI developer | 2 laptops  1 year subscription in Xiumei photo .com  2 UX designers (30 hours) | 2x500$ = 1000$  1 x200$ =200$  2 people x 30hr x 40$ =2400$ |
| 1. Testing(phase)    1. User testing    2. Unit testing | Improve the website and doing more testing | Tester  Documentation  Gif for user | 1 Tester s(30 hours)  10 books | 1 people x30hr x20$ =600$  10 books x 10$ =100$ |
| 4.0 Closure | Hosting | 3 years hosting | 1 year =450$ | 3 years = 1350$ |
| **Total** |  |  |  | **6060S$ NZ** |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.